DECATHLON INDIA

TEST PLAN

www.decathlon.in

| Project | Decathlon India Website – Manual Testing Project |
| --- | --- |
| Prepared By | Deva Bharathi |
| Role | Senior QA Test Analyst |
| Document Ref | TP-DEC-2026-001 |
| Version | v1.0 |
| Date | June 2026 |
| Status | Final – Approved |
| Website | https://www.decathlon.in/ |

Confidential – For Internal Use Only

# TEST PLAN

Document Reference: TP-DEC-2026-001  |  Version: 1.0  |  Date: June 2026

## Project Overview

Decathlon India (www.decathlon.in) is one of India's largest sports retail e-commerce platforms offering a comprehensive catalogue of sporting goods, apparel, footwear, and accessories across more than 80 sports disciplines. The website serves millions of customers across India through its online channel complementing a network of physical retail stores.

This Test Plan defines the overall approach, scope, strategy, resources, schedule, and deliverables for the Manual Testing engagement of the Decathlon India website. The testing effort is scoped to validate end-to-end user journeys, functional correctness, UI/UX quality, security hygiene, cross-browser compatibility, and performance benchmarks for the identified modules.

## Objectives

- Validate that all functional modules operate as per documented business and technical requirements.

- Ensure a seamless, intuitive end-to-end shopping experience from browsing to order confirmation.

- Identify and document defects, regressions, and usability issues before production release.

- Verify cross-browser and cross-device compatibility across major platforms and viewports.

- Validate data integrity, field-level validations, and boundary conditions across all form modules.

- Assess security controls including input sanitisation, HTTPS enforcement, and session management.

- Provide stakeholders with a comprehensive quality assessment and risk visibility report.

## Scope

In Scope

The following modules and test types are included in this testing engagement:

| Module | Test Types Covered |
| --- | --- |
| Homepage | Functional, UI, Validation, Security, Compatibility, Usability |
| Login / Authentication | Functional, Negative, Validation, Security, Compatibility |
| Registration | Functional, Negative, Validation, Security, Boundary Value |
| Search & Filters | Functional, Negative, Validation, Security, Usability |
| Product Details Page | Functional, UI, Usability, Boundary Value, Compatibility |
| Add to Cart | Functional, Negative, Validation, Boundary Value, Compatibility |
| Cart Management | Functional, Negative, Validation, Compatibility |
| Wishlist | Functional, Negative, Compatibility |
| Navigation Menu | Functional, UI, Usability, Compatibility |
| Checkout Flow | Functional, Negative, Validation, Security, Compatibility |
| Order Confirmation | Functional, Security, UI |
| Footer | Functional, UI, Compatibility |
| Contact Us | Functional, Validation, Security, Boundary Value |

Out of Scope

- Backend/API internal logic, database layer, and server-side code review.

- Payment gateway internal processing (only integration points tested).

- Third-party authentication provider internals (Google OAuth).

- Automated regression testing (Selenium, Cypress, Playwright).

- Load testing, stress testing, and performance benchmarking under sustained load.

- Admin console / back-office management portal.

- Mobile native application (iOS / Android app) testing.

- SEO audits and accessibility (WCAG) compliance testing.

## Test Strategy

The testing strategy follows a risk-based, module-wise manual testing approach aligned with the SDLC:

Requirement-Based Testing: Each test case is traceable to a functional or non-functional requirement documented in the SRS, ensuring complete coverage.

Risk-Based Prioritisation: Test cases are prioritised High / Medium / Low based on business criticality, defect probability, and user impact. High-priority areas (Checkout, Login, Cart) receive full positive and negative coverage.

End-to-End Journey Testing: Complete user journeys (Browse → Search → PDP → Cart → Checkout → Confirmation) are validated holistically, not just in module isolation.

Boundary Value Analysis (BVA): Input field boundaries (minimum, maximum, just-above, just-below) are explicitly tested for all form fields.

Equivalence Partitioning (EP): Valid and invalid input partitions are identified and tested for all data entry points to reduce redundant test cases.

## Test Types

| Test Type | Description |
| --- | --- |
| Functional Testing | Validates that each feature and module behaves as per business requirements. |
| UI Testing | Verifies visual elements, layout consistency, colour scheme, typography, and rendering. |
| Validation Testing | Ensures form fields enforce correct input rules, mandatory fields, and format checks. |
| Negative Testing | Confirms the system gracefully handles invalid, unexpected, or malicious inputs. |
| Boundary Value Testing | Tests at exact boundary conditions of input fields (min, max, min-1, max+1). |
| Security Testing | Validates protection against XSS, SQL injection, HTTPS enforcement, and session security. |
| Usability Testing | Assesses intuitiveness, keyboard navigation, and ease of use for end users. |
| Compatibility Testing | Tests rendering and functionality across Chrome, Firefox, Safari, and mobile viewports. |

## Test Environment

| Parameter | Details |
| --- | --- |
| Application URL | https://www.decathlon.in/ |
| Environment Type | Production (Read-only, no data modification) |
| Operating System | Windows 11 Pro 64-bit |
| Primary Browser | Google Chrome (Latest Stable) |
| Secondary Browsers | Mozilla Firefox (Latest), Microsoft Edge (Latest) |
| Mobile Testing | Chrome DevTools – iPhone SE (375×667), iPad (768×1024) |
| Screen Resolution | 1920×1080 (Desktop), 375×667 (Mobile), 768×1024 (Tablet) |
| Network | Broadband 50 Mbps; Chrome DevTools 3G throttle for performance cases |
| Test Management | MS Excel (Test Case Repository + RTM) |
| Defect Tracking | Jira / Excel Bug Log |
| Documentation | MS Word / MS Excel |

## Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| QA Lead / Senior Test Analyst | Deva Bharathi | Test planning, test case authoring, execution, defect triage, summary reporting. |
| QA Reviewer | QA Manager | Review and approve test plan, test cases, and final summary report. |
| Business Analyst | BA Team | Clarify requirements, validate scenarios against business rules. |
| Development Team | Dev Team | Build releases, bug fixes, environment support. |
| Product Owner | Stakeholder | Review test summary, prioritise defect fixes, sign-off on release. |

## Entry Criteria

Testing will commence only when ALL of the following conditions are met:

- Test Plan has been reviewed and approved by QA Lead and Project Manager.

- All test cases have been authored, peer-reviewed, and signed off.

- Test environment (www.decathlon.in) is accessible and stable.

- All test data (valid credentials, product catalogue, coupon codes) is prepared and available.

- Required tools (browsers, DevTools, defect tracker) are installed and accessible.

- SRS has been reviewed and understood by the QA team.

## Exit Criteria

Testing will be considered complete when ALL of the following are satisfied:

- 100% of planned test cases have been executed.

- 95% or more test cases have a Pass result.

- All High and Critical severity defects are resolved and re-tested.

- No open High-severity defects remain unresolved.

- Test Summary Report has been prepared and submitted.

- RTM confirms 100% requirement coverage.

- Stakeholder sign-off obtained on test summary.

## Risk Analysis

| # | Risk Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | Environment instability or site outages during test execution. | Medium | High | Schedule buffer; test during off-peak hours; maintain backup test window. |
| 2 | Incomplete or ambiguous requirements leading to test gaps. | Medium | High | Review SRS with BA; raise clarification before test execution begins. |
| 3 | Payment gateway sandbox unavailable for checkout testing. | High | High | Test up to checkout initiation; document payment step as observed in production. |
| 4 | Test data (user accounts, coupons) expiry or invalidity. | Medium | Medium | Validate test data before execution cycle; prepare backup credentials. |
| 5 | Browser compatibility issues on Safari (macOS). | Low | Medium | Use BrowserStack / cloud browser if physical device unavailable. |
| 6 | Dynamic content (banners, offers) changing during test cycles. | Medium | Low | Document screenshot evidence; note dynamic content explicitly in test log. |
| 7 | Time constraints leading to incomplete test execution. | Low | High | Prioritise High-priority cases; de-scope Low-priority with stakeholder sign-off. |

## Deliverables

- Test Plan Document (this document)

- Test Scenarios Document

- Software Requirements Specification (SRS)

- Requirement Traceability Matrix (RTM) – Excel

- Test Case Repository – Excel (200+ test cases)

- Defect Report / Bug Log – Excel

- Test Summary Report

## Test Schedule

| Activity | Responsible | Start | End |
| --- | --- | --- | --- |
| Requirement Review & SRS Sign-Off | Deva Bharathi / BA | 02 Jun 2026 | 04 Jun 2026 |
| Test Plan Preparation | Deva Bharathi | 05 Jun 2026 | 06 Jun 2026 |
| Test Case Authoring (200+ cases) | Deva Bharathi | 07 Jun 2026 | 10 Jun 2026 |
| Test Case Review & Sign-Off | QA Manager | 11 Jun 2026 | 12 Jun 2026 |
| Test Environment Setup & Validation | Deva Bharathi | 12 Jun 2026 | 13 Jun 2026 |
| Test Execution – Cycle 1 | Deva Bharathi | 14 Jun 2026 | 20 Jun 2026 |
| Defect Reporting & Triage | Deva Bharathi / Dev Team | 14 Jun 2026 | 20 Jun 2026 |
| Bug Fix Verification / Regression | Deva Bharathi | 21 Jun 2026 | 22 Jun 2026 |
| RTM Update & Coverage Analysis | Deva Bharathi | 22 Jun 2026 | 23 Jun 2026 |
| Test Summary Report | Deva Bharathi | 23 Jun 2026 | 24 Jun 2026 |
| Stakeholder Review & Sign-Off | QA Manager / Product Owner | 25 Jun 2026 | 26 Jun 2026 |