DECATHLON INDIA

TEST SUMMARY REPORT

www.decathlon.in

| Project | Decathlon India Website – Manual Testing Project |
| --- | --- |
| Prepared By | Deva Bharathi |
| Role | Senior QA Test Analyst |
| Document Ref | TSR-DEC-2026-001 |
| Version | v1.0 |
| Date | 24 June 2026 |
| Status | Final – Approved |
| Website | https://www.decathlon.in/ |

Confidential – For Internal Use Only

# TEST SUMMARY REPORT

Document Reference: TSR-DEC-2026-001  |  Version: 1.0  |  Date: 24 June 2026

## Project Information

| Project Name | Decathlon India Website – Manual Testing Project |
| --- | --- |
| Website URL | https://www.decathlon.in/ |
| Tester Name | Deva Bharathi |
| QA Role | Senior QA Test Analyst |
| Testing Duration | 14 June 2026 – 23 June 2026 (10 Business Days) |
| Report Date | 24 June 2026 |
| Report Status | Final – Approved |
| Test Environment | Production (Read-Only) |

## Test Execution Summary

| Metric | Count | Percentage |
| --- | --- | --- |
| Total Test Cases Planned | 200 | 100% |
| Total Test Cases Executed | 200 | 100% |
| Test Cases Passed | 185 | 92.5% |
| Test Cases Failed | 10 | 5.0% |
| Test Cases Blocked | 5 | 2.5% |
| Test Cases Not Executed | 0 | 0.0% |

## Module-Wise Test Results

| Module | Planned | Executed | Pass | Fail | Blocked | Pass % | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Homepage | 20 | 20 | 19 | 1 | 0 | 95% | Pass |
| Login | 20 | 20 | 18 | 1 | 1 | 90% | Pass |
| Registration | 20 | 20 | 19 | 1 | 0 | 95% | Pass |
| Search Product | 20 | 20 | 18 | 1 | 1 | 90% | Pass |
| Product Details Page | 20 | 20 | 19 | 0 | 1 | 95% | Pass |
| Add to Cart | 15 | 15 | 14 | 1 | 0 | 93% | Pass |
| Cart | 15 | 15 | 14 | 1 | 0 | 93% | Pass |
| Wishlist | 10 | 10 | 10 | 0 | 0 | 100% | Pass |
| Navigation Menu | 10 | 10 | 10 | 0 | 0 | 100% | Pass |
| Checkout | 20 | 20 | 18 | 2 | 0 | 90% | Pass |
| Order Confirmation | 10 | 10 | 10 | 0 | 0 | 100% | Pass |
| Footer | 10 | 10 | 10 | 0 | 0 | 100% | Pass |
| Contact Us | 10 | 10 | 10 | 0 | 0 | 100% | Pass |
| TOTAL | 200 | 200 | 185 | 10 | 5 | 92.5% | Overall Pass |

## Defect Summary

A total of 10 defects were identified during test execution. The following table summarises each defect by ID, description, severity, priority, and resolution status.

| Bug ID | Description | Module | Severity | Priority | Status | Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| BUG-001 | Cart total miscalculated when 2 coupons applied simultaneously | Cart | High | High | Fixed | Coupon stacking logic corrected in cart service. |
| BUG-002 | 'Remember Me' session not persisting after browser restart on Firefox | Login | Medium | Medium | Fixed | Session cookie expiry value corrected. |
| BUG-003 | Hero banner auto-rotation stops after switching browser tab | Homepage | Low | Low | Open | Pending dev review – Visibility API fix needed. |
| BUG-004 | Search results pagination resets to page 1 after applying price filter | Search | Medium | High | Fixed | Filter + pagination state management corrected. |
| BUG-005 | Size selector not rendering on PDP in Safari mobile (iOS 16) | Product Details | High | High | Fixed | CSS grid fallback added for Safari rendering. |
| BUG-006 | Quantity field allows value 0 via direct keyboard input on PDP | Product Details | Medium | High | Fixed | Min-value HTML attribute enforced on input field. |
| BUG-007 | Checkout delivery date showing a past date for some PIN codes | Checkout | High | High | Fixed | Delivery date calculation logic corrected in API. |
| BUG-008 | Contact form submits successfully without entering Subject field | Contact Us | Medium | Medium | Fixed | Subject field made mandatory in validation schema. |
| BUG-009 | Order confirmation email delayed > 10 min for Gmail addresses | Order Confirmation | High | High | Blocked | SMTP provider SLA issue; under active investigation. |
| BUG-010 | Footer Twitter/X icon links to Facebook page (wrong URL) | Footer | Low | Medium | Fixed | Social media URL corrected in the CMS configuration. |

## Severity Distribution

| Severity | Count | % of Defects | Resolution Summary |
| --- | --- | --- | --- |
| Critical | 0 | 0% | No critical defects found |
| High | 4 | 40% | 3 Fixed, 1 Blocked |
| Medium | 4 | 40% | 4 Fixed |
| Low | 2 | 20% | 1 Fixed, 1 Open |
| TOTAL | 10 | 100% | 8 Fixed, 1 Open, 1 Blocked |

## Test Coverage Analysis

| Coverage Area | Target | Achieved |
| --- | --- | --- |
| Requirements Coverage (FR + NFR) | 100% | 100% |
| Module Coverage | 13 Modules | 13 Modules (100%) |
| Test Case Execution Rate | 200 TCs | 200 TCs (100%) |
| Positive Test Scenarios | All modules | All modules (100%) |
| Negative Test Scenarios | All modules | All modules (100%) |
| Security Testing (XSS, SQLi, HTTPS) | All input modules | All input modules (100%) |
| Mobile Compatibility (375px viewport) | All modules | All modules (100%) |
| Cross-Browser (Chrome + Firefox) | All modules | All modules (100%) |
| Boundary Value Analysis | All form modules | All form modules (100%) |

## Overall Test Result

OVERALL RESULT: PASS  |  Go / No-Go Decision: GO FOR RELEASE

The Decathlon India website has passed the defined exit criteria with a 92.5% test case pass rate. All High-priority defects (except one Blocked item pending SMTP provider resolution – BUG-009) have been fixed and verified. BUG-009 is a non-critical-path issue that does not block the core shopping journey. The website is recommended for production release with post-release monitoring on order confirmation email delivery SLA.

## Conclusion

The manual testing engagement for the Decathlon India website (www.decathlon.in) has been successfully completed across all 13 identified modules. A total of 200 test cases were designed, executed, and documented covering Functional, UI, Validation, Security, Usability, Compatibility, Negative, and Boundary Value test types.

The testing team achieved 100% test case execution with a 92.5% pass rate. Ten defects were identified and logged: eight have been resolved and verified, one remains open (low severity – BUG-003), and one is blocked pending third-party SMTP investigation (BUG-009). The overall quality posture of the application is satisfactory, with all critical user journeys (registration, search, browsing, cart, checkout, and order confirmation) functioning correctly.

## Recommendations

- Resolve BUG-009 (order confirmation email delay for Gmail) by engaging the SMTP provider SLA and implementing a retry mechanism with delivery tracking and alerting.

- Monitor and close BUG-003 (hero banner stops on tab switch) in the next sprint by implementing the browser Visibility API to pause/resume carousel animations correctly.

- Implement automated regression tests for the critical user path (Login → Search → PDP → Cart → Checkout) to accelerate future testing cycles and reduce manual effort.

- Add explicit CAPTCHA mechanism on the Contact Us form submission to prevent spam and bot submissions.

- Conduct a formal accessibility audit (WCAG 2.1 AA) in a subsequent testing phase to ensure platform inclusivity and compliance.

- Set up continuous page load time monitoring for PDP and Homepage with automated alerting when load time exceeds the 3-second SLA threshold.

- Establish a dedicated QA staging environment mirroring production to remove dependency on live-site testing for future regression cycles.

— End of Test Summary Report — Prepared by Deva Bharathi, Senior QA Test Analyst —